Cairo University Faculty of Computers and Information



**Software Engineering II**

**Daily scrum meeting**

**2020**

**Project Team**

|  |  |  |  |
| --- | --- | --- | --- |
| **ID** | **Name** | **Email** | **Mobile** |
| 20170301 | Mounir Sabry | mounirsabry310@yahoo.com | 01155025989 |
| 20170286 | Mostafa Badr | mostafabadr19890@gmail.com | 01143030076 |
| 20170307 | Mina Botros | minabotros46@gmail.com | 01289571212 |
| 20170310 | Mina Farid | monyfaried25@gmail.com | 01277042692 |

# Done requirements

* **Wednesday**
* Teamwork: wrong idea for project and we restart the phase on Saturday.
* **Saturday**
* Teamwork: Searched for Web Service.
* Teamwork: searched for APIs for help.
* Teamwork: Class Diagram.
* **Sunday**
* Teamwork: continue searching.
* Mounir Sabry: Make analysis for project.
* Mina Farid: Make glassfish as SOAP.
* Mina Botros: sequence Diagram.
* Mostafa Badr: sequence Diagram.
* **Monday**
* Finish sequence diagrams check for all PCs run the Web Services and test a random project.
* **Tuesday**
* Mostafa Badr: Deploy services on app engine.
* Mounir Sabry: Implementation.
* Mina Farid: Implementation.
* Mina Farid: Make a Maven Project.
* Teamwork: run a maven Project on REST instead of SOAP.

# What will be done today

* **Wednesday**
* Mina Botros: Testing final version
* Mostafa Badr: Documentation.
* Teamwork: Last meet for this Phase.

# Current obstacles

* Teamwork: At first, we hadn’t idea for web services.
* Mina Farid: had a problem in his IDK.

# Current Trello workspace

